ITSU3018 – Information Technology Project

Assessment Item 3: Project Solution Design and System Requirements

Event & Community Engagement Portal

Client: Jewish House

Project ID: Project-2026S1_32

| Team Member | Role / Specialisation |
| --- | --- |

# Table of Contents

Table of Contents	2

1. Introduction	3

2. Project Scope	3

2.1 Project Objectives	3

2.2 Stakeholders	3

2.3 Scope Definition	4

2.4 Scope Change Management	4

3. Hardware Requirements	5

3.1 Development Workstations	5

3.2 Server / Hosting Infrastructure	5

3.3 End-User Device Compatibility	5

4. Software Requirements	6

4.1 Server-Side (Backend) Software	6

4.2 Client-Side (Frontend) Software	6

4.3 Development & Testing Tools	6

4.4 Third-Party Services	7

5. Functional Requirements	8

6. Non-Functional Requirements	9

7. Methodology	9

7.1 Selected Methodology: Agile (Scrum)	9

7.2 Sprint Structure and Scheduling	10

7.3 Project Management Techniques	10

7.4 Resource Allocation	10

7.5 Risk Management	10

7.6 Communication Strategy	11

8. Conclusion	11

References	12

# 1. Introduction

The purpose of this report is to outline the Project Solution Design and System Requirements for the Event and Community Engagement Portal for Jewish House as part of the Information Technology Project unit (ITSU3018). The project scope, hardware and software requirements, functional and non-functional requirements and the development methodology that the project team used are presented.

Currently, Jewish House operates numerous community programs – such as JH Kids workshops, SMART Recovery meetings, movement programs and parent programs – via the Funraisin platform, which is not fully integrated and managed [1]. To solve this problem, the team suggests a web-based portal that is custom designed and integrated with the PHP Laravel framework and a MySQL relational database, as opposed to the current fragmented system, to provide an integrated, cost-effective, and maintainable solution [2].

After considering and comparing multiple Microsoft Power Platform alternatives, the chosen technology stack was Laravel 11.x and MySQL 8.0 as they are flexible, cost-effective, fully customisable and have a solid community support [2, 5]. This document contains a detailed requirements specification and a justification of Agile (Scrum) methodology as the approach to project management.

# 2. Project Scope

## 2.1 Project Objectives

The key aims of this project are:

- Develop a common event discovery and registration portal.

- Automate event-related communications such as confirmations, reminders and feedback collection.

- Introduce a full attendance tracking and analytics.

- Create event management and reporting administrative interfaces.

- Develop integration capabilities with Salesforce to have better community relationship management.

## 2.2 Stakeholders

The key stakeholders identified for this project are outlined in Table 1 below.

| Stakeholder | Role | Interest / Expectation |
| --- | --- | --- |
| Jewish House Staff | Primary Users (Admins) | Easy creation, management and reporting of events. |
| Community Members | End Users (Registrants) | Easy event discovery, registration and notifications. |
| IT/Development Team | Project Developers | Make requirements explicit, maintain code base and provide test coverage. |
| Project Supervisor | Academic Oversight | Ensure project scope, deliverables and requirement tracking. |

Table 1: Project Stakeholders

## 2.3 Scope Definition

The Project scope includes the following project activities:

- Public-facing event calendar with category, date, and location filters.

- User registration, authentication, and personal profile management.

- Event RSVP and registration with automated confirmation emails.

- Waitlist management with automated vacancy notifications.

- Administrator dashboard for event lifecycle management.

- Attendance tracking and post-event feedback surveys.

- Analytics and reporting dashboard with visual data representations.

- Salesforce integration-ready API architecture.

These are items not covered in the current development cycle:

- Payment gateway or donation processing functionality.

- Direct Salesforce live synchronisation (deferred to a future release).

- Multi-language or accessibility (WCAG) compliance features.

## 2.4 Scope Change Management

A formal change management procedure will be used to track and control project change requirements. Changes to the project scope should be presented to the project supervisor and client representative in the form of a Change Request. Changes are evaluated for impact on schedule, resources and quality before they are approved or denied. The project log is used to record approved changes and these are shared with all team members during the next sprint planning meeting [1].

# 3. Hardware Requirements

This section identifies the hardware components required to develop, test, host, and operate the Event and Community Engagement Portal.

## 3.1 Development Workstations

| Component | Minimum Specification | Recommended Specification |
| --- | --- | --- |
| CPU | Intel Core i5 / AMD Ryzen 5 (8th Gen+) | Intel Core i7 / AMD Ryzen 7 (10th Gen+) |
| RAM | 8 GB DDR4 | 16 GB DDR4 |
| Storage | 256 GB SSD | 512 GB NVMe SSD |
| OS | Windows 10 / macOS Monterey / Ubuntu 22.04 LTS | Windows 11 / macOS Ventura / Ubuntu 24.04 LTS |
| Network | Broadband Internet (10 Mbps+) | Stable broadband (50 Mbps+) |
| Display | 1080p Full HD monitor | Dual 1080p or single 1440p monitor |

Table 2: Development Workstation Hardware Requirements

## 3.2 Server / Hosting Infrastructure

The production environment will be hosted on a cloud-based Virtual Private Server (VPS) or shared hosting platform. Table 3 specifies the server hardware requirements.

| Component | Minimum Specification | Notes |
| --- | --- | --- |
| vCPU | 2 vCPU cores | Scale vertically if concurrent users exceed 500 |
| RAM | 4 GB | 8 GB recommended for MySQL query caching |
| Storage | 50 GB SSD (expandable) | NVMe SSD preferred for database I/O performance |
| Bandwidth | 100 Mbps unmetered / 1 TB monthly | Email-heavy workload; monitor Gmail API quota |
| Backup | Daily automated snapshots | Off-site backup to cloud storage (e.g. AWS S3) |
| SSL Certificate | TLS 1.3 (Let's Encrypt or CA-issued) | Required for HTTPS and Gmail OAuth 2.0 flows |

Table 3: Server / Hosting Infrastructure Hardware Requirements

## 3.3 End-User Device Compatibility

The portal is a responsive web application, which means that the end user doesn't need any special hardware. It should be available on any device that can operate a modern web browser, mobile phone, tablet, or computers. The following are the minimum requirements:

- A modern Web browser (Google Chrome 100+, Mozilla Firefox 100+ Safari 15+ or Microsoft Edge 100+).

- Minimum screen resolution of 360 × 640 pixels (mobile) or 1024 × 768 pixels (desktop).

- A decent internet connection (5Mbps or more) is required for optimal performance.

# 4. Software Requirements

This section identifies all software elements needed to build, test, deploy and run the portal. Requirements are organized into categories for server-side, client-side, development tools and third-party services.

## 4.1 Server-Side (Backend) Software

| Software | Version | Licence | Purpose |
| --- | --- | --- | --- |
| PHP | 8.2+ | PHP Licence (Open Source) | Server-side scripting language for Laravel |
| Laravel Framework | 11.x | MIT Licence | MVC framework for application logic and routing [2] |
| MySQL | 8.0+ | GPL / Commercial | Relational database management system [5] |
| Composer | 2.x | MIT Licence | PHP dependency manager for Laravel packages |
| Apache / Nginx | 2.4+ / 1.24+ | Apache 2.0 / BSD Licence | Web server to serve the Laravel application |
| Node.js & NPM | 20 LTS+ | MIT Licence | Frontend asset compilation via Laravel Vite |

Table 4: Server-Side Software Requirements

## 4.2 Client-Side (Frontend) Software

| Software / Library | Version | Licence | Purpose |
| --- | --- | --- | --- |
| Bootstrap | 5.3 | MIT Licence | Responsive UI component framework |
| JavaScript / jQuery | ES6+ / 3.x | MIT Licence | Dynamic front-end interactivity and AJAX requests |
| Blade Templates | Laravel 11.x | MIT Licence | Laravel's server-side templating engine |
| Chart.js | 4.x | MIT Licence | Interactive analytics charts in the admin dashboard |
| FullCalendar.js | 6.x | MIT Licence | Public-facing event calendar component |

Table 5: Client-Side Software Requirements

## 4.3 Development & Testing Tools

| Tool | Version | Licence | Purpose |
| --- | --- | --- | --- |
| VS Code | Latest | Free / Commercial | Common IDE for web application design and development. |
| Git & GitHub | 2.4+ / N/A | GPL / Free (Teams) | Version control and collaboration. |
| TestRail | Cloud | Commercial (SaaS) | Test case management and execution tracking [6] |
| Postman | Latest | Free / Commercial | For API testing |
| GitHub Copilot | Latest | Commercial (SaaS) | For AI code generation and review [3] |

Table 6: Development and Testing Tools

## 4.4 Third-Party Services

| Service | Dependency | Purpose |
| --- | --- | --- |
| Gmail API | Google Cloud Console OAuth 2.0 | Automated email notifications [4] |
| Hosting Provider (VPS) | Ubuntu 22.04 LTS | For hosting designed web application |

Table 7: Third-Party Services and Dependencies

# 5. Functional Requirements

Functional requirements are the core features that the system must exhibits. The table below presents the core functional requirements of the project.

| ID | Feature | Description | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-01 | Event Calendar Display | System shall provide all future events in a calendar view, to be filtered by category, date, and location. | High | Users can view upcoming events and apply filters easily. |
| FR-02 | User Registration & Authentication | Users should be able to register, log in to the system, and manage their accounts. | High | Users can register, log in, and update their profiles successfully. |
| FR-03 | Event Registration | User should able to register to event and manage their event registrations. | High | Users receive confirmation after registering for an event. |
| FR-04 | Automated Email Notifications | System will email registration confirmations, reminders, and feedback requests. | High | Automatic email notifications for various events. |
| FR-05 | Waitlist Management | If events are full, users can click to be added to a waitlist and be notified if a seat becomes available. | Medium | Users can join a waitlist and receive notifications when seats open. |
| FR-06 | Admin Event Management | Administrators will be able to add, edit, remove events, establish event limits, and edit event categories. | High | Admins can successfully add, update, and remove events. |
| FR-07 | Attendance Tracking | Administrators will have the ability to log attendance. | Medium | Attendance records can be saved and viewed by admins. |
| FR-08 | Post-Event Feedback | Automated feedback after every event (survey sent to participants and results aggregated in the dashboard). | Medium | Users should be able to submit their feedbacks online and admin can view feedbacks. |
| FR-09 | Analytics & Reporting Dashboard | System to offer visual analytics around registration, attendance, popular categories, repeat attendees. | Medium | Dashboard displays event statistics and reports clearly. |
| FR-10 | CRM / Salesforce Integration Readiness | System will be capable of integrating with Salesforce or have a standalone CRM for handling Event Participants and related data. | Low | System can store participant details and support future CRM integration if needed. |

Table 8: Functional Requirements

# 6. Non-Functional Requirements

Non-functional requirements (NFRs) are the qualities and operation conditions that the system should meet.

| ID | Category | Requirement | Metric / Acceptance Criterion |
| --- | --- | --- | --- |
| NFR-01 | Performance | System pages should load quickly for users. | Most pages load within a few seconds. |
| NFR-02 | Reliability | System should remain available and stable during normal use. | Users can access the system without frequent downtime. |
| NFR-03 | Reliability | System data should be backed up regularly. | Backup data can be restored if needed. |
| NFR-04 | Security | User data and communication should be secure. | System uses secure login and encrypted connections. |
| NFR-05 | Security | System should protect against common security threats. | Input validation and secure authentication are implemented. |
| NFR-06 | Usability | System should work properly on mobile, tablet, and desktop devices. | Users can use the portal comfortably on different screen sizes. |
| NFR-07 | Scalability & Maintainability | System should support future growth and easy maintenance. | New features and additional users can be supported without major issues. |
| NFR-08 | Scalability | The system shall support concurrent users without performance degradation. | At least 500 concurrent users. |

Table 9: Non-Functional Requirements

# 7. Methodology

## 7.1 Selected Methodology: Agile (Scrum)

The project will be managed in an agile manner [1]. For the following reasons Agile was chosen and rejected over Waterfall and other structured methodologies:

- The team delivers working increments of software to members of Jewish House's stakeholders at the end of each sprint in order to get early feedback and correction on the course of the work.

- The team structure within the academic project fits well with the three defined roles of scrum, namely: Product Owner, Scrum Master and Development Team.

- A known challenge in a community service project is changing client requirements and the product backlog and sprint re-prioritization mechanisms are used to handle this.

A Waterfall approach was also considered but rejected due to the need to have fully frozen requirements prior to development, which was not observed with Jewish House stakeholders during Phase 1, when they continually refine their requirements through an iterative approach.

## 7.2 Sprint Structure and Scheduling

The 12-week project timeline is divided into three four-week sprints.

| Sprint | Weeks | Phase | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | Weeks 1–4 | Planning & System Design | Project planning, requirements gathering, stakeholder identification, system architecture, database design, UI wireframes |
| Sprint 2 | Weeks 5–8 | Development | Event calendar, user registration & login, RSVP system, email notifications, waitlist management, admin dashboard |
| Sprint 3 | Weeks 9–12 | Testing & Finalisation | System testing, bug fixing, user feedback integration, deployment, final documentation, stakeholder presentation |

Table 10: Sprint Schedule

## 7.3 Project Management Techniques

The following are some of the project management techniques used during the life of the project:

- Product Backlog: A list of user stories and tasks prioritized by the team, that is kept on GitHub Projects and discussed at the beginning of each sprint.

- Sprint Planning: A meeting held at the start of each sprint to choose backlog items and to agree on a sprint goal.

- Daily Stand-ups: Daily Synchronous or Async status update as a group (on the team messaging platform) on what has been done, what is being worked on and what is blocking.

- Sprint Review + Retrospective: End of sprint demos to supervisor and team retrospective to find process improvements.

- Version Control: All source code is handled using Git version control.

## 7.4 Resource Allocation

Resources are allocated based on each member's specialisation as listed on the cover page of this report. Front-end, back-end development, database management, testing and documentation. The use of AI assisted development (gitHub copilot and chatGPT) helps to speed up the implementation process while ensuring that the code is of high quality and original [3].

## 7.5 Risk Management

Risk is managed using a Risk Register that is reviewed at each sprint retrospective. Table 11 summarises the current risk assessment.

| Risk | Probability | Impact | Priority | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Gmail API Integration Complexity | Medium | High | High | Early API testing in Sprint 2; SMTP fallback configured as backup [4] |
| Database Performance at Scale | Low | Medium | Medium | Query indexing, Eloquent ORM optimisation, and caching layer [5] |
| Limited Team Size & Availability | Medium | High | High | Comprehensive Git documentation; clear task ownership; feature prioritisation |
| Changing Requirements | Medium | Medium | Medium | Formal change control process; backlog grooming each sprint |
| Third-Party Service Outages | Low | Medium | Medium | Error handling and retry logic; reliable hosting provider SLA |

Table 11: Risk Assessment Register

## 7.6 Communication Strategy

The team uses a dedicated messaging channel to keep in touch with one another on a daily basis, and has weekly video calls for sprint meetings. Meeting notes are all kept in a common repository on Github. The main interaction with Jewish House is done via the appointed project liaison and informal feedback is taken after every sprint demo.

# 8. Conclusion

This report has detailed fully the system requirements and project solution design of the Event and Community Engagement Portal for Jewish House. The report clearly specified the project scope and boundaries, identified the stakeholders as part of the project, specified hardware and software requirements for the development and production environment, and specified a complete list of functional and non-functional requirements and metrics for the project acceptance criteria.

Agile Scrum methodology being the most suitable project management style for this project due to the size of the team, project timeline and the iterative nature of the requirements. The technology stack of PHP Laravel 11.x, MySQL 8.0, Bootstrap 5 and the Gmail API meets all the requirements identified [2] [4] [5] and is cost-effective, flexible and maintainable.

# References

[1]	K. Schwaber and J. Sutherland, The Scrum Guide: The Definitive Guide to Scrum, Scrum.org, 2020. [Online]. Available: https://scrumguides.org/

[2]	M. Stauffer, Laravel: Up & Running: A Framework for Building Modern PHP Apps, 3rd ed. Sebastopol, CA: O'Reilly Media, 2023.

[3]	S. Chen et al., "Evaluating Large Language Models Trained on Code," arXiv preprint arXiv:2107.03374, 2021.

[4]	Google, "Gmail API Documentation," Google Developers, 2024. [Online]. Available: https://developers.google.com/gmail/api

[5]	B. Schwartz, P. Zaitsev, and V. Tkachenko, High Performance MySQL: Optimization, Backups, and Replication, 4th ed. Sebastopol, CA: O'Reilly Media, 2021.

[6]	TestRail, "TestRail Documentation – Test Case Management Tool," Gurock Software GmbH, 2024. [Online]. Available: https://support.testrail.com